## Slide 1: WHY PLANS FAIL?

## Slide 2: 1. Ineffective project planning and preparation
Inappropriate/ineffective identification and preparation procedures
Insufficient analysis, assessment and technical appraisal to provide required information
Inadequate setting of project goals

## Slide 3: 2. Faulty appraisal and selection procedure
Unclear/undefined Objectives and expected outputs
Over emphasis on economic and technical criteria neglecting administrative, social and cultural impact
Promotion of pet project
Difficulty of estimating true cost of capital

## Slide 4: 3. Defective Project Design
Project design inappropriate to local conditions, needs and capacities
Under estimation of resource needs and insufficient allowance for resource demand
Failure to select adequate baseline data and developmental indicators
Lack of contingency planning to meet emergencies or unanticipated delays

## Slide 5: 4. Problems in start up and activation
Failure to define the relationship of the project organization to institutional and administrative structure
Insufficient analysis and comparison of alternative methods in attaining the objectives
Inadequate organizational planning

## Slide 6: 5. Inadequate project execution, operation and supervision
Cost over-runs due to delay in project implementation
Failure to maintain adequate information flows
Lack of adequate trained and competent project managers

## Slide 7: 5. Inadequate project execution, operation and supervision
Inadequate resource and work scheduling
High turn over
Conflict among project staff, administrators and professional staff

## Slide 8: 6. Inadequate or ineffective external coordination of project activities
Insufficient coordination among organizations operating projects and programs
Political interference in construction or internal operation of project

## Slide 9: 7. Deficiencies in diffusion and evaluation of project results and follow-up actions
Poor internal reporting and monitoring procedures
Failure to train and retain personnel following project completion
Inadequate or ineffective project post evaluation methods and procedures

## Slide 10
Thank you!